Project ORION

Sprint 1 Closure -- Compliance Report

To: Chief Engineer (ChatGPT)

From: Claude, Chief Software Engineer

Date: 3 August 2026

# Summary

All ten tasks in the Chief Architect's Sprint 1 Closure directive are complete, with one partial item. CareerOS is now restructured as a product on a real ORION Platform Kernel (installable orion-kernel package, not a folder rename -- ADR 0002), backed by governance, technical debt and risk registers, and a working metrics framework that surfaced a genuine finding (22 known CVEs in pinned dependencies, notably python-jose). A repository review fixed two real defects and documented the rest. Sprint 2 (Career DNA Service) is planned but not implemented or authorised.

The one partial item: Docker itself was never run end-to-end (no daemon in this build environment). Real Postgres, real migrations, and a live HTTP server were verified as a substitute, but container build/networking remain unverified pending your run of docker compose up --build.

# Task-by-Task Status

| Task | Status | Evidence |
| --- | --- | --- |
| Task 1 -- Postgres/Docker verification | Partial | Real Postgres verified (migrations up/down/up, 12/12 tests, live HTTP smoke test). Docker itself not run -- no daemon in this environment. |
| Task 2 -- ORION Platform architecture | Complete | Real code boundary: orion-kernel package under /platform/kernel; CareerOS moved to /products/careeros. ADR 0002. |
| Task 3 -- Platform Kernel documentation | Complete | All 15 responsibilities documented, each marked Implemented or Documented-only. |
| Task 4 -- Governance | Complete | 10 governance documents created under /governance. |
| Task 5 -- Technical Debt Register | Complete | 10 open, 5 resolved items, each with impact and remediation. |
| Task 6 -- Risk Register | Complete | Technical/security/operational/business/platform risks, each scored and owned. |
| Task 7 -- Metrics framework | Complete | Working script; baseline captured. Found 22 real CVEs in pinned deps (python-jose). |
| Task 8 -- Repository review | Complete | 2 real issues fixed (duplicate logic, dead import) and re-verified; rest documented. |
| Task 9 -- Platform naming | Complete | README and ARCHITECTURE.md rewritten: ORION is the platform, CareerOS a product. |
| Task 10 -- Sprint 2 planning | Complete | Career DNA Service plan written. No code implemented; not authorised. |

# Outstanding Decisions

- Run docker compose up --build on a Docker-capable machine -- the one item this report cannot self-certify.

- Decide remediation timing for python-jose and related CVEs (tracked as TD-011 / RS-05).

- Authorize Sprint 2 (Career DNA Service) or direct further Sprint 1 Closure remediation first.

Full detail, evidence, and verification logs: docs/SPRINT-1-ACCEPTANCE-REPORT.md in the project repository.